RIDESHARE MALAWI Full-Stack Implementation Plan Phase 1 — Core Platform ¦ Developer Reference

This document translates the RideShare Malawi concept specification into a developer-ready implementation plan. Every module, data model, API endpoint, business rule, and integration dependency is specified here. Read this before writing a single line of code.

# Contents

1. System Architecture & Tech Stack

2. Database Schema (Complete)

3. User Roles & Auth Module

4. Ride Discovery & Matching Engine

5. Secret Code Authentication Engine

6. Fare Calculation Engine

7. Trip Lifecycle Management

8. GPS Tracking & Telemetry

9. Emergency Contact System

10. Payments, Escrow & Wallet

11. Notifications System

12. Advertising Module

13. Admin & Analytics

14. API Endpoint Reference

15. Third-Party Integration Specs

16. Security & Compliance

17. Phase-by-Phase Build Order

# 1. System Architecture & Tech Stack

Architecture: Layered Monolith → Modular Services

## 1.1 Recommended Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Mobile Apps (Passenger & Driver) | Flutter (Dart) | Single codebase, iOS + Android, excellent map/GPS support |
| Backend API | Node.js + Express (or FastAPI) | Async, fast, large ecosystem; FastAPI if ML matching added |
| Database — Primary | PostgreSQL + PostGIS | Relational with geo-spatial queries for route matching |
| Database — Cache / Sessions | Redis | Secret Code TTL store, session tokens, rate limiting |
| Real-time / Telemetry | Socket.io (WebSockets) | Live GPS updates, trip alerts, code validation events |
| Background Jobs | BullMQ (Redis-backed) | Secret code expiry, SMS retries, escrow release jobs |
| SMS Gateway | Africa's Talking or Twilio | Malawi-local delivery for secret codes & EC notifications |
| Push Notifications | Firebase Cloud Messaging (FCM) | Android + iOS push for in-app alerts |
| Maps & Routing | Google Maps Platform | Distance Matrix API (fare calc), Directions API (route polyline), Geocoding API, Maps SDK for Flutter |
| Payments | Airtel Money API + TNM Mpamba + Bank APIs | Malawi mobile money stack |
| Image / File Storage | ImageKit.io | Profile photos, vehicle docs, license scans. Upload via ImageKit Upload API; serve via ImageKit CDN URL. Store imagekit_file_id in DB. |
| Admin Web Portal | React + TypeScript + TailwindCSS | Trip monitoring, dispute resolution, ad management |

## 1.2 Layer Diagram (Text)

ℹ️  Implement layers top-to-bottom; each layer only calls the layer directly below it.

- Client Layer: Flutter Passenger App, Flutter Driver App, React Admin Portal

- API Gateway: Nginx reverse proxy → rate limiting → JWT validation → route to services

- Business Modules: UserMgmt, Matching, SecretCode, FareEngine, TripMgmt, GPS, Notifications, Payments, Ads

- Integration Layer: Mobile Money APIs, FCM, Africa's Talking SMS, Google Maps Platform, ImageKit.io

- Data Layer: PostgreSQL + PostGIS (primary), Redis (cache/TTL), ImageKit CDN (files), Log store

## 1.3 Environments

| Environment | Purpose | Key Config |
| --- | --- | --- |
| Local (dev) | Feature development | Docker Compose: pg + redis + ngrok for mobile |
| Staging | QA & integration testing | Mirrors prod; uses sandbox payment credentials |
| Production | Live users | Hardened security, real payment keys, monitoring alerts |

# 2. Database Schema (Complete)

ℹ️  All tables use UUID primary keys. All timestamps are timestamptz (UTC). PostGIS geometry columns handle geo queries.

## 2.1 users

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| id | UUID PK | gen_random_uuid() |
| phone | VARCHAR(20) | UNIQUE NOT NULL — primary login identifier |
| email | VARCHAR(255) | UNIQUE nullable |
| full_name | VARCHAR(255) | NOT NULL |
| role | ENUM | 'passenger' ¦ 'driver' ¦ 'admin' |
| profile_photo_url | TEXT | ImageKit CDN URL |
| id_verified | BOOLEAN | DEFAULT false — manual admin verification |
| rating | NUMERIC(3,2) | Aggregated from reviews; default NULL |
| emergency_contact_name | VARCHAR(255) | Mandatory before first booking |
| emergency_contact_phone | VARCHAR(20) | Mandatory before first booking |
| is_active | BOOLEAN | DEFAULT true; false = banned |
| fcm_token | TEXT | Updated on app open |
| created_at | TIMESTAMPTZ | DEFAULT now() |
| updated_at | TIMESTAMPTZ | Updated via trigger |

## 2.2 driver_profiles

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| user_id | UUID FK → users | CASCADE DELETE |
| license_number | VARCHAR(50) | UNIQUE NOT NULL |
| license_expiry | DATE |  |
| license_doc_url | TEXT | ImageKit CDN URL of scanned document |
| is_approved | BOOLEAN | Admin-approved before listing trips |
| total_trips | INT | Denormalised counter |
| total_earnings_mwk | BIGINT | Cents / tambala |

## 2.3 vehicles

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| driver_id | UUID FK → driver_profiles |  |
| make | VARCHAR(100) | e.g. Toyota |
| model | VARCHAR(100) | e.g. Corolla |
| year | SMALLINT |  |
| plate_number | VARCHAR(20) | UNIQUE |
| comfort_class | ENUM | 'economy' ¦ 'standard' ¦ 'comfort' |
| seat_capacity | SMALLINT | Total seats in vehicle |
| is_active | BOOLEAN | DEFAULT true |
| photo_url | TEXT |  |

## 2.4 trips

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| driver_id | UUID FK → driver_profiles |  |
| vehicle_id | UUID FK → vehicles |  |
| origin_name | VARCHAR(255) | Human-readable e.g. Lilongwe City Centre |
| origin_point | GEOMETRY(Point, 4326) | PostGIS; indexed |
| destination_name | VARCHAR(255) |  |
| destination_point | GEOMETRY(Point, 4326) |  |
| route_polyline | TEXT | Encoded Google Polyline for route matching |
| departure_time | TIMESTAMPTZ |  |
| available_seats | SMALLINT | Decremented on each booking |
| total_seats | SMALLINT |  |
| comfort_class | ENUM | Inherited from vehicle |
| status | ENUM | 'scheduled' ¦ 'boarding' ¦ 'in_transit' ¦ 'completed' ¦ 'cancelled' |
| distance_km | NUMERIC(8,2) | Calculated from Maps API at creation |
| base_fare_mwk | BIGINT | Calculated by fare engine at creation |
| gps_tracking_active | BOOLEAN | DEFAULT false; true when in_transit |
| current_location | GEOMETRY(Point, 4326) | Updated by driver app; nullable |
| started_at | TIMESTAMPTZ |  |
| completed_at | TIMESTAMPTZ |  |
| created_at | TIMESTAMPTZ |  |

## 2.5 bookings

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| trip_id | UUID FK → trips |  |
| passenger_id | UUID FK → users |  |
| seats_booked | SMALLINT | DEFAULT 1; MVP = 1 per booking |
| boarding_point | VARCHAR(255) | Partial route: passenger pickup location |
| boarding_point_geo | GEOMETRY(Point, 4326) | Optional for partial route |
| drop_off_point | VARCHAR(255) | Partial route destination; nullable = full route |
| secret_code | CHAR(6) | NOT NULL; stored hashed (bcrypt) |
| secret_code_raw | CHAR(6) | Stored temporarily in Redis only, NOT in DB |
| code_used | BOOLEAN | DEFAULT false; set true on authentication |
| auth_attempt_count | SMALLINT | DEFAULT 0; fraud detection |
| status | ENUM | 'pending' ¦ 'confirmed' ¦ 'authenticated' ¦ 'completed' ¦ 'cancelled' ¦ 'no_show' |
| fare_mwk | BIGINT | Calculated per seat and comfort class |
| payment_status | ENUM | 'unpaid' ¦ 'held_in_escrow' ¦ 'released' ¦ 'refunded' |
| emergency_contact_notified | BOOLEAN | DEFAULT false |
| rated_driver | BOOLEAN | DEFAULT false |
| created_at | TIMESTAMPTZ |  |

ℹ️  secret_code raw value lives ONLY in Redis with TTL = trip departure time + 2 hours. The DB stores the bcrypt hash for audit. Driver app sends raw code → backend hashes → compares to DB hash.

## 2.6 secret_code_audit_log

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| booking_id | UUID FK → bookings |  |
| driver_id | UUID FK → driver_profiles |  |
| entered_code | VARCHAR(10) | Raw value entered by driver (for audit) |
| result | ENUM | 'success' ¦ 'mismatch' ¦ 'expired' ¦ 'already_used' |
| ip_address | INET |  |
| created_at | TIMESTAMPTZ |  |

## 2.7 payments

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| booking_id | UUID FK → bookings | UNIQUE |
| passenger_id | UUID FK → users |  |
| driver_id | UUID FK → driver_profiles |  |
| gross_amount_mwk | BIGINT | Full fare passenger paid |
| commission_mwk | BIGINT | Platform cut |
| commission_rate | NUMERIC(4,2) | e.g. 0.15 = 15% |
| net_amount_mwk | BIGINT | Driver receives |
| payment_method | ENUM | 'airtel_money' ¦ 'tnm_mpamba' ¦ 'bank_card' |
| gateway_ref | VARCHAR(255) | External transaction reference |
| escrow_held_at | TIMESTAMPTZ |  |
| released_at | TIMESTAMPTZ |  |
| refunded_at | TIMESTAMPTZ | NULL if not refunded |
| status | ENUM | 'initiated' ¦ 'escrow_held' ¦ 'released' ¦ 'refunded' ¦ 'failed' |

## 2.8 driver_wallet

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| driver_id | UUID FK → driver_profiles | UNIQUE |
| balance_mwk | BIGINT | Current withdrawable balance |
| total_earned_mwk | BIGINT | All-time earnings |
| updated_at | TIMESTAMPTZ |  |

## 2.9 wallet_transactions

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| driver_id | UUID FK → driver_profiles |  |
| type | ENUM | 'credit' ¦ 'withdrawal' |
| amount_mwk | BIGINT |  |
| booking_id | UUID FK | NULL for withdrawals |
| reference | TEXT | Bank / mobile money reference |
| created_at | TIMESTAMPTZ |  |

## 2.10 emergency_contact_events

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| booking_id | UUID FK → bookings |  |
| event_type | ENUM | 'trip_confirmed' ¦ 'trip_started' ¦ 'milestone_update' ¦ 'trip_completed' |
| message_body | TEXT | SMS/push text sent |
| delivery_method | ENUM | 'sms' ¦ 'push' ¦ 'both' |
| delivered | BOOLEAN |  |
| created_at | TIMESTAMPTZ |  |

## 2.11 reviews

| Column | Type | Notes |
| --- | --- | --- |
| id | UUID PK |  |
| booking_id | UUID FK → bookings | UNIQUE — one review per booking |
| reviewer_id | UUID FK → users |  |
| reviewee_id | UUID FK → users |  |
| rating | SMALLINT | CHECK (rating BETWEEN 1 AND 5) |
| comment | TEXT | Optional |
| created_at | TIMESTAMPTZ |  |

## 2.12 Indexes to Create

- trips: origin_point, destination_point — GIST index (PostGIS spatial query)

- trips: departure_time, status — BTREE composite

- trips: driver_id, status

- bookings: trip_id, status

- bookings: passenger_id

- secret_code_audit_log: booking_id, created_at

- payments: booking_id, status

# 3. User Roles & Auth Module

## 3.1 Registration Flows

### Passenger Registration

- Collect: full_name, phone, password → send OTP via SMS

- Verify OTP (6-digit, 5 min TTL in Redis key otp:{phone})

- Create user row with role=passenger

- BLOCK booking until emergency_contact_name + emergency_contact_phone are set (enforce at booking API level)

### Driver Registration

- Collect: full_name, phone, password, license_number, license_expiry

- OTP verify phone

- Upload license scan → ImageKit Upload API → store CDN URL → create driver_profiles row

- Status: is_approved = false; admin manually reviews and flips to true

- Cannot list trips until is_approved = true

## 3.2 Auth Strategy

- JWT Access Token: 15 min TTL, signed HS256

- Refresh Token: 30 day TTL, stored in Redis as refresh:{user_id} → token_hash

- Phone OTP login as primary method; password as fallback

- Role embedded in JWT payload: { sub: userId, role: "driver"|"passenger"|"admin" }

- API Gateway middleware validates JWT and attaches req.user before routing

## 3.3 Emergency Contact Enforcement

ℹ️  This is a hard gate. Check at POST /bookings — if user.emergency_contact_phone is NULL, return 400 with code EMERGENCY_CONTACT_REQUIRED before processing anything.

# 4. Ride Discovery & Matching Engine

## 4.1 Trip Search Algorithm

Passenger inputs: origin point, destination point (or partial stop), desired departure date, optional time window (±X minutes), optional comfort class.

### Step 1 — Spatial Bounding Box Filter

Use PostGIS ST_DWithin to find trips where:

- trip.origin_point is within R_origin km of passenger origin (default 2 km)

- trip.destination_point is within R_dest km of passenger destination (default 5 km) OR passenger drop-off is along the route polyline

- trip.status = scheduled AND trip.departure_time BETWEEN [requested - tolerance] AND [requested + tolerance]

- trip.available_seats >= seats_requested

### Step 2 — Route Corridor Check (Partial Route)

For partial route matching: decode route_polyline, check if passenger boarding_point lies within 1 km of any segment of the polyline using ST_DWithin on the linestring.

### Step 3 — Ranking / Prioritisation

| Signal | Weight | Notes |
| --- | --- | --- |
| Departure time proximity | High | Closest to requested time ranks first |
| Driver rating | Medium | Higher rated drivers surface higher |
| Distance match quality | Medium | Exact origin/dest match > partial |
| Available seats | Low | More available = slight boost |

## 4.2 Time Window Tolerance

- Default tolerance: ±30 minutes from requested departure

- Configurable in admin settings table (key: matching_time_window_minutes)

## 4.3 Seat Reservation Race Condition

ℹ️  Use a PostgreSQL advisory lock or SELECT ... FOR UPDATE on trips.available_seats during booking to prevent double-booking. Decrement available_seats atomically in the same transaction as booking insert.

# 5. Secret Code Authentication Engine

## 5.1 Code Generation

- Format: 6-character alphanumeric uppercase (e.g. A3K9PX)

- Entropy: use crypto.randomBytes(4).toString("base64url").toUpperCase().slice(0,6) — do not use Math.random()

- Generated immediately after booking.status transitions to confirmed

- Raw code stored in Redis: key = secret_code:{booking_id}, value = rawCode, TTL = trip departure_time + 2 hours (Unix timestamp)

- Bcrypt hash of raw code stored in bookings.secret_code (cost factor 10)

## 5.2 Code Delivery

- Primary: push notification via FCM to passenger device

- Fallback: SMS via Africa's Talking immediately after push

- Code is NEVER sent to the driver app — driver only sees the input field

- Re-send endpoint: POST /bookings/:id/resend-code — rate limited to 3 calls/15 min per booking

## 5.3 Driver Authentication Flow (at Pickup)

- Driver opens "Authenticate Passenger" screen, selects booking from trip manifest

- Driver types 6-char code → POST /trips/:tripId/authenticate { bookingId, code }

- Backend: fetch raw code from Redis → bcrypt.compare(submitted, hash from DB)

- If match: set bookings.code_used=true, bookings.status=authenticated, log success in audit table, broadcast WebSocket event to passenger app ("You've been authenticated")

- If mismatch: increment auth_attempt_count, log in audit table, return 401 with attempt count

- If auth_attempt_count >= 5: flag booking for fraud review, alert admin, block further attempts

## 5.4 Code Expiry Rules

| Scenario | Behaviour |
| --- | --- |
| Trip starts (status → in_transit) | Delete key from Redis; code permanently expired |
| Redis TTL expires (departure + 2h) | Code auto-expires; passenger gets notification |
| Code already used (code_used = true) | Return ALREADY_USED error even if correct |
| Trip cancelled | Delete Redis key immediately on cancellation |

## 5.5 Fraud Detection Flags

- > 3 failed attempts on same booking within 10 min → alert admin

- Same driver IP attempting codes on > 5 different bookings in 1 hour → flag for review

- Audit log retains all entries indefinitely for dispute resolution

# 6. Fare Calculation Engine

## 6.1 Formula

Base Fare = distance_km × rate_per_km_mwk Fare per Passenger = (Base Fare × comfort_multiplier) / seats_sharing Driver Net = Fare per Passenger × (1 - commission_rate)

## 6.2 Configurable Rate Table (store in DB table: fare_config)

| Parameter | Default Value | Admin Editable? |
| --- | --- | --- |
| rate_per_km_mwk | 500 MWK/km | Yes |
| economy_multiplier | 1.0 | Yes |
| standard_multiplier | 1.2 | Yes |
| comfort_multiplier | 1.5 | Yes |
| commission_rate | 0.15 (15%) | Yes — range 0.10–0.20 |
| min_fare_mwk | 2000 MWK | Yes |
| booking_fee_mwk | 0 (Phase 1) | Yes |

## 6.3 Fare Engine Rules

- Fare is calculated and locked at trip creation time (not at booking) — passengers see same price as driver set

- Distance fetched from Maps API (Google Maps Distance Matrix or HERE) when driver creates trip

- Store distance_km and base_fare_mwk in trips table at creation for auditability

- Per-passenger fare = base_fare_mwk × multiplier / booked_seats — computed at booking time

- All amounts stored as integers in MWK tambala (1 MWK = 100 tambala) to avoid floating point

ℹ️  Example: 20 km trip, Standard class, 2 passengers: Base = 20×500 = 10,000 MWK. Multiplied = 10,000×1.2 = 12,000. Per passenger = 12,000/2 = 6,000 MWK. Platform keeps 900 MWK (15%), driver gets 5,100 MWK.

# 7. Trip Lifecycle Management

## 7.1 State Machine

| From State | To State | Trigger | Side Effects |
| --- | --- | --- | --- |
| — | scheduled | POST /trips (driver creates) | Fare calculated, trip listed for discovery |
| scheduled | boarding | Driver taps "Start Boarding" or auto at departure - 15 min | Push to confirmed passengers: "Driver is boarding" |
| boarding | in_transit | All authenticated OR driver taps "Start Trip" | GPS tracking ON, EC notified, secret codes expire in Redis |
| in_transit | completed | Geo-fence arrival OR driver taps "End Trip" | Escrow released, wallet credited, review prompt sent |
| any | cancelled | Driver or admin cancels | Refunds initiated, EC notified, bookings set to cancelled |

## 7.2 Booking Status Transitions

| From | To | Trigger |
| --- | --- | --- |
| pending | confirmed | Payment captured in escrow |
| confirmed | authenticated | Driver enters correct secret code |
| authenticated | completed | Trip transitions to completed |
| confirmed | no_show | Trip completes with passenger not authenticated |
| any | cancelled | Passenger or driver cancels within policy window |

## 7.3 Cancellation Policy (implement in code)

- Cancelled > 2 hours before departure: full refund to passenger

- Cancelled 30 min–2 hours before: 50% refund

- Cancelled < 30 min before OR no-show: no refund (driver compensated proportionally)

- Driver-initiated cancellation: full passenger refund; driver receives no payment; flag on driver profile

## 7.4 No-Show Handling

- If booking.status = confirmed but no auth attempt within 15 min of departure_time → system auto-marks as no_show

- BullMQ job: schedule NO_SHOW_CHECK job at (departure_time + 15min) for each confirmed booking

- No-show: passenger forfeits fare, driver receives agreed net minus a small admin fee

# 8. GPS Tracking & Telemetry

## 8.1 Driver App GPS Behaviour

- GPS tracking activates automatically when trip.status → in_transit

- Driver app emits location every 10 seconds via WebSocket event: { tripId, lat, lng, timestamp }

- Backend updates trips.current_location in DB every 30 seconds (batch; not every ping)

- Location is broadcast to all passenger apps on the trip via Socket.io room: room = trip:{tripId}

## 8.2 Low-Bandwidth Mode

- If WebSocket unavailable: driver app falls back to HTTP POST /trips/:id/location every 60 seconds

- Batch buffering: app queues up to 10 location points and sends in single request

- Backend uses last point as current_location

## 8.3 Geo-fencing for Auto Trip Closure

- At trip creation, store destination_point

- When backend receives location update within 500m of destination_point → trigger auto-completion job

- Auto-completion job: transition trip to completed, release escrow, notify EC

- Driver can also manually tap "End Trip" which triggers same completion pipeline

## 8.4 Emergency Contact Milestone Alerts

| Distance Remaining | Alert Sent |
| --- | --- |
| Trip started | EC receives: "Passenger has started a trip. Driver: X. Vehicle: Y. Route: A→B. ETA: Z" |
| 50% of route completed | EC receives: "Passenger is halfway. On track. Updated ETA: Z" |
| 10 km from destination | EC receives: "Passenger is almost at destination" |
| Trip completed | EC receives: "Passenger has arrived safely at [destination] at [time]" |

ℹ️  Calculate milestones using ST_Distance in PostGIS comparing current_location to origin and destination.

# 9. Emergency Contact System

## 9.1 Data Requirements

- Fields: emergency_contact_name (VARCHAR 255), emergency_contact_phone (VARCHAR 20)

- Stored on users table — not per-booking (can update in profile at any time)

- MANDATORY before any booking is confirmed: checked in POST /bookings validation

## 9.2 Notification Content Templates

| Event | SMS Template | Channel |
| --- | --- | --- |
| Booking confirmed | Hi [EC Name], [Passenger] has booked a ride. Driver: [Name], Plate: [Plate]. Route: [Origin] to [Dest] departing [Time]. | SMS + Push |
| Trip started | [Passenger] has started their journey from [Origin]. ETA: [Dest] at [Time]. | SMS + Push |
| 50% milestone | [Passenger] is halfway through their trip to [Dest]. On time. | SMS |
| Trip completed | [Passenger] arrived safely at [Dest] at [Time]. Driver: [Name]. | SMS + Push |
| Trip cancelled | [Passenger]'s trip from [Origin] to [Dest] was cancelled. | SMS |

## 9.3 Delivery Strategy

- Primary: FCM push notification (if EC has the app — Phase 2 feature for family dashboard)

- Fallback (Phase 1): SMS via Africa's Talking to EC phone number

- On SMS failure: retry 3 times with exponential backoff via BullMQ job

- Log all attempts in emergency_contact_events table

# 10. Payments, Escrow & Wallet

## 10.1 Payment Flow

- Passenger confirms booking → POST /bookings → system creates booking (status=pending)

- Passenger initiates payment → POST /payments/initiate → triggers mobile money STK push to passenger phone

- Mobile money gateway callback → POST /payments/webhook → verify signature → update payments.status = escrow_held → booking.status → confirmed → generate secret code

- Trip completes → BullMQ release_escrow job → payments.released_at set → driver_wallet.balance += net_amount

- Driver requests withdrawal → POST /wallet/withdraw → backend initiates B2C to driver mobile number

## 10.2 Escrow Logic

- Platform holds funds in aggregate platform account; logical escrow tracked in payments table

- Funds released ONLY when booking.status = completed

- Refunds initiated via separate API call to mobile money reversal endpoint

- Reconciliation: daily cron job sums all escrow_held payments and validates against platform account balance

## 10.3 Mobile Money Integration (Malawi)

| Provider | API | Flow |
| --- | --- | --- |
| Airtel Money | Airtel Money API (REST) | STK Push for collection; B2C for payout |
| TNM Mpamba | TNM Mpamba API | STK Push for collection; B2C for payout |
| Bank Card | Phase 2 — Paychangu or similar Malawi fintech gateway | Card payments future |

## 10.4 Webhook Security

- Whitelist mobile money provider IP ranges in Nginx

- Verify HMAC signature header on every webhook call

- Idempotency: use gateway_ref as unique key; if payment already processed, return 200 without re-processing

ℹ️  Store raw webhook body in a separate webhook_logs table for 90 days for dispute resolution.

# 11. Notifications System

## 11.1 Notification Types Matrix

| Event | Recipient | Channel | Priority |
| --- | --- | --- | --- |
| Secret code generated | Passenger | Push + SMS | Critical |
| Booking confirmed | Passenger, EC | Push + SMS | High |
| Booking cancelled | Passenger, Driver | Push + SMS | High |
| Driver boarding alert | Passenger | Push | High |
| Trip started | Passenger, EC | Push + SMS | High |
| GPS milestone update | EC | SMS | Normal |
| Trip completed | Passenger, Driver, EC | Push + SMS | High |
| Fare receipt | Passenger | Push + email (if set) | Normal |
| Wallet credited | Driver | Push | Normal |
| Auth mismatch alert | Driver | In-app | High |
| Fraud alert | Admin | Email + SMS | Critical |

## 11.2 Notification Service Architecture

- Centralised NotificationService class: send(userId, type, data) → routes to correct channel

- FCM: use firebase-admin SDK; always include data payload for background handling

- SMS: Africa's Talking NodeJS SDK; queue via BullMQ for retry

- All sent notifications logged to notifications_log table (user_id, type, channel, delivered, sent_at)

# 12. Advertising Module (Phase 2)

## 12.1 Ad Inventory

| Placement | Format | Targeting |
| --- | --- | --- |
| Passenger search results page | Banner (320×50) | Route-based (fuel stations near origin) |
| Trip details page | Card (320×150) | Category-based |
| Trip completion screen | Interstitial card | Destination-based (malls near drop-off) |
| Driver dashboard | Banner | Category-based |

## 12.2 Ads Data Model (additions)

- advertisers table: id, company_name, contact_email, budget_mwk, created_at

- ad_campaigns table: id, advertiser_id, title, image_url, target_url, placement, budget_mwk, spent_mwk, start_date, end_date, is_active

- ad_impressions table: id, campaign_id, user_id, trip_id, placement, created_at

- ad_clicks table: id, impression_id, user_id, created_at

# 13. Admin & Analytics

## 13.1 Admin Portal Features (React Web)

- Dashboard: live trip count, active drivers, daily revenue, auth failure rate

- Trip Monitor: map view of all in_transit trips, current GPS positions

- Driver Management: approve driver, view profile, suspend, view earnings

- Dispute Manager: view disputed trips, override payment release/refund

- Fare Config: edit rate_per_km, multipliers, commission — hot config (no redeploy)

- Auth Audit: view secret code log, filter by driver/passenger/date, export CSV

- Safety Log: emergency contact events, any trips with failed EC notifications

- Ad Manager: create/pause campaigns, view impressions/clicks/spend

## 13.2 Reports

| Report | Dimensions | Delivery |
| --- | --- | --- |
| Trip Volume | By route, date, driver | Admin portal table + CSV export |
| Revenue | Commission + ad income by day/week/month | Admin portal chart |
| Auth Failure Rate | By driver, by trip, by date | Admin portal table |
| Safety Events | EC delivery success rate, missed milestones | Admin portal + email weekly |
| Driver Performance | Trips, earnings, rating, cancellation rate | Admin portal |

# 14. API Endpoint Reference

ℹ️  Base URL: /api/v1. All endpoints require Authorization: Bearer <jwt> unless marked [PUBLIC].

## 14.1 Auth

| Method | Path | Body / Params | Response |
| --- | --- | --- | --- |
| POST [PUBLIC] | /auth/register | { phone, fullName, password } | { userId, message } |
| POST [PUBLIC] | /auth/verify-otp | { phone, otp } | { accessToken, refreshToken } |
| POST [PUBLIC] | /auth/login | { phone, password } | { accessToken, refreshToken } |
| POST | /auth/refresh | { refreshToken } | { accessToken } |
| POST | /auth/logout | — | 200 OK |

## 14.2 Users

| Method | Path | Notes |
| --- | --- | --- |
| GET | /users/me | Current user profile |
| PATCH | /users/me | Update name, emergency_contact, fcm_token |
| POST | /users/me/photo | Multipart upload → ImageKit Upload API; returns CDN URL stored in DB |
| GET [ADMIN] | /users/:id | Admin view of any user |
| PATCH [ADMIN] | /users/:id/status | Activate / deactivate account |

## 14.3 Drivers

| Method | Path | Notes |
| --- | --- | --- |
| POST | /drivers/register | Submit license info; creates driver_profile |
| POST | /drivers/vehicles | Add vehicle |
| GET | /drivers/me/vehicles | List own vehicles |
| GET | /drivers/me/earnings | Earnings summary |
| GET [ADMIN] | /drivers | List all drivers with filters |
| PATCH [ADMIN] | /drivers/:id/approve | Approve driver — is_approved = true |

## 14.4 Trips

| Method | Path | Notes |
| --- | --- | --- |
| POST | /trips | Driver creates trip; fare calculated immediately |
| GET [PUBLIC] | /trips/search | Query: origin_lat, origin_lng, dest_lat, dest_lng, date, time, seats, class |
| GET | /trips/:id | Trip detail with bookings list (driver only sees own) |
| PATCH | /trips/:id/status | Driver transitions: scheduled→boarding→in_transit |
| POST | /trips/:id/location | Driver GPS update (fallback to HTTP) |
| POST | /trips/:id/authenticate | Driver submits passenger secret code { bookingId, code } |
| POST | /trips/:id/complete | Driver manual trip end |
| GET [ADMIN] | /trips | Admin list all trips with filters |

## 14.5 Bookings

| Method | Path | Notes |
| --- | --- | --- |
| POST | /bookings | Create booking; validates EC set; returns booking + fare quote |
| GET | /bookings/:id | Booking detail; includes secret code delivery status |
| POST | /bookings/:id/resend-code | Resend secret code; rate limited 3/15min |
| DELETE | /bookings/:id | Cancel booking; triggers refund logic |
| GET | /bookings/my | Passenger's booking history |

## 14.6 Payments

| Method | Path | Notes |
| --- | --- | --- |
| POST | /payments/initiate | { bookingId, method: "airtel_money"¦"tnm_mpamba" } |
| POST [PUBLIC] | /payments/webhook/airtel | Airtel callback; HMAC verified |
| POST [PUBLIC] | /payments/webhook/tnm | TNM callback; HMAC verified |
| GET | /payments/:bookingId | Payment status for booking |
| POST [ADMIN] | /payments/:id/refund | Manual refund trigger |

## 14.7 Wallet

| Method | Path | Notes |
| --- | --- | --- |
| GET | /wallet/balance | Driver wallet balance |
| GET | /wallet/transactions | Paginated transaction history |
| POST | /wallet/withdraw | { amount_mwk, phone, provider } |

## 14.8 Reviews

| Method | Path | Notes |
| --- | --- | --- |
| POST | /reviews | { bookingId, rating 1-5, comment } — once per booking only |
| GET | /reviews/driver/:driverId | Public driver reviews list |

# 15. Third-Party Integration Specs

| Service | Purpose | Key Config / Notes |
| --- | --- | --- |
| Africa's Talking | SMS delivery for secret codes, EC alerts | API Key + Username. Use sandbox for dev. Alphanumeric sender ID: "RideShare" |
| Firebase Cloud Messaging | Push notifications to Flutter apps | Service account JSON. Store FCM token in users.fcm_token on app open. |
| Google Maps Platform | Distance matrix, route polyline, geocoding, Flutter map rendering | Enable: Distance Matrix API, Directions API, Geocoding API, Maps SDK for Android & iOS. Restrict API key per platform. Set daily quota alerts. |
| Airtel Money (Malawi) | Mobile payment collection + payout | Sandbox: developer.airtel.africa. Store client_id + client_secret in env. |
| TNM Mpamba (Malawi) | Mobile payment collection + payout | Contact TNM developer portal for sandbox access. |
| ImageKit.io | Profile photos, vehicle photos, license doc storage + CDN delivery | Use ImageKit Upload API from backend (never expose private key to app). Store returned fileId + URL in DB. Use ImageKit URL transformations for resizing thumbnails on-the-fly. |
| Redis (Upstash or self-hosted) | Secret code store, sessions, BullMQ | Separate logical DBs: 0=cache, 1=sessions, 2=queue. Enable persistence (AOF). |

# 16. Security & Compliance

## 16.1 API Security

- All traffic over HTTPS/TLS 1.2+; enforce HSTS

- Rate limiting: 60 req/min per IP globally; stricter on /auth (10/min), /bookings (20/min)

- Input validation: Joi / Zod on all request bodies; sanitise all string inputs

- CORS: whitelist Flutter app domains + Admin portal domain only

- SQL injection: use parameterised queries only (no raw string interpolation in queries)

## 16.2 Secret Code Security

- Never log raw secret codes in application logs

- Bcrypt hash in DB; raw only in Redis with TTL

- Timing-safe comparison for code validation (bcrypt handles this)

- Audit log for all attempts including mismatches

## 16.3 Payment Security

- Payment keys stored in environment variables only — never in code or DB

- Webhook IP whitelisting at Nginx level

- HMAC signature verification on every webhook

- PCI-DSS: never store card data; use tokenisation via gateway

## 16.4 Data Privacy

- Emergency contact data encrypted at rest (PostgreSQL pgcrypto for EC phone field)

- GPS history retained for 30 days post-trip then purged

- Provide passenger data export and deletion endpoints for compliance

# 17. Phase-by-Phase Build Order

## Phase 1 — Core Platform (Recommended Sequence)

| Sprint | Tasks | Deliverable |
| --- | --- | --- |
| Sprint 1 (Week 1–2) | DB schema, migrations, base Express app, JWT auth, OTP via SMS, user registration flows | Working auth API + DB |
| Sprint 2 (Week 3–4) | Driver profile, vehicle CRUD, admin approval flow, fare config table, fare engine | Driver onboarding API |
| Sprint 3 (Week 5–6) | Trip creation, fare calculation, PostGIS route storage, ride search/matching endpoint | Trip listing & search API |
| Sprint 4 (Week 7–8) | Booking flow, secret code generation + Redis store, FCM push + SMS delivery, EC notification | Full booking API |
| Sprint 5 (Week 9–10) | Payment integration (Airtel + TNM), escrow logic, webhook handling, wallet credit | End-to-end payment |
| Sprint 6 (Week 11–12) | GPS WebSocket server, trip state machine, geo-fence auto-close, EC milestone alerts | Live trip tracking |
| Sprint 7 (Week 13–14) | Secret code driver auth screen logic, fraud detection, audit logs, review system | Secure auth + reviews |
| Sprint 8 (Week 15–16) | Flutter Passenger app (MVP screens), Flutter Driver app (MVP screens) | Working mobile apps |
| Sprint 9 (Week 17–18) | Admin React portal: dashboard, trip monitor, driver approval, dispute tools | Admin portal |
| Sprint 10 (Week 19–20) | End-to-end testing, security audit, performance testing, staging → production release | Production launch |

## Phase 2 — Monetization & Growth

- Advertising module (ad_campaigns, impressions, clicks)

- Advanced analytics dashboard

- Driver subscription tiers

- Corporate / NGO accounts

- Family Emergency Contact dashboard (web portal for ECs)

- Priority ride matching (premium passengers)

## Phase 3 — Optimization

- Dynamic / surge pricing engine

- AI-assisted route matching (ML model)

- Biometric or QR Code authentication upgrade

- Demand forecasting for drivers

- Regulatory reporting tools (Malawi Road Traffic Directorate compliance)

Summary — What You Are Building

| Module | Core Complexity | Phase |
| --- | --- | --- |
| User Auth + OTP | Medium | 1 |
| Driver Onboarding + Approval | Low | 1 |
| Ride Search (PostGIS) | High | 1 |
| Secret Code Auth Engine | High — security-critical | 1 |
| Fare Engine | Low (deterministic formula) | 1 |
| Trip State Machine | Medium | 1 |
| GPS Tracking + Geo-fence | Medium | 1 |
| Emergency Contact System | Medium | 1 |
| Mobile Money Payments + Escrow | High | 1 |
| Driver Wallet | Medium | 1 |
| Notifications (FCM + SMS) | Medium | 1 |
| Admin Portal | Medium | 1 |
| Advertising Module | Medium | 2 |
| AI Matching + Surge Pricing | High | 3 |

RideShare Malawi — Implementation Plan | Confidential